## Slide 1: Vladislav Stoimenov 235030 Gradation Project
[photo]
Learning Log
2026- 2027

## Slide 2: How To Use This Template
As a student at Breda University of Applied Sciences studying to become a professional, you are required to provide evidence that demonstrates your professional learning and growth during the block. This template is intended to provide you with a well-structured and organised format for doing this effectively. Keep in mind that certain competencies may require you to update your evidence every week, and others may have only be relevant during a particular week or two.
With the evidence you present here teachers should get a clear and comprehensive overview of your progress, how you’ve engaged with feedback, as well as your general attitude and performance as a student and as an aspiring professional developer.
Note that number and size of text boxes and how they are organized on each slide may be modified as needed. It is up to you to decide what layout is most effective for the content you are providing. You may also add slides if needed, but try to be as economical as possible, i.e. quality over quantity. Focus on the things that are the most significant and meaningful.
You are also free to stylise this template to improve the graphic design and visual appeal, but please remember its purpose: to provide evidence of your progress towards becoming a professional developer. Changes should only enhance and extend the information, and may never subtract. I.e. do not delete anything or change the order of things. If in doubt, seek approval from your teachers!

## Slide 3: Learning Log Structure
Section A
Starting this block
Goals
Section B
Week log section
Section C
ILO section
Section D
Block reflection
Section A - My Plan Must be completed in week 1
Your plan describes your goals for the graduation project. Starting with where you are right now, where do you want to be at the end of the graduation project? I.e. what role(s) will you take responsibility for, and how will you demonstrate progress relevant to the ILOs for this graduation project? What tasks and deliverables are best aligned with your role and the project?
Section B - Weekly Log Must be updated every week
This is simply a log (journal) of what you do each week, and what you learn from it. It is your responsibility to update this regularly and frequently. Be sure to include working links to any specific evidence you are referencing (and make sure that you share your docs with the teaching team). Note: some of the required information may be captured in production documents such as your work log or peer reviews.
In such cases, you simply need to provide links to those artifacts and may include any explanatory comment or reflection you feel is appropriate.
(Some reflection is almost always a good idea as it provides the foundation for Section D.)
Section B - ILO’s Must be completed in week 20 but should be updated regularly
This is where you link your evidence to each of the Intended Learning Outcomes of this graduation project.
Section C - Reflection Must be completed in week 20
Summative reflection on your progress during your graduation project including a critical assessment of everything you did and learned during the graduation project. This is a comprehensive review of everything recorded in Section B and C, evaluated against the goals and planning laid out in Section A.

## Slide 4: Section A
Goal Setting
A
The student sets ambitious, S.M.A.R.T./ C.L.E.A.R goals in alignment with the project brief, their chosen role(s), content of the assessment rubric and their personal long-term goals
Notes: MUST BE UPDATED EVERY WEEK
This is simply a log (journal) of what you do each day, and what you learn from it. It is your responsibility to update this regularly and frequently. Be sure to include working links to any specific evidence you are referencing (and make sure that you share your docs with the teaching team). Note: some of the required information may be captured in production documents such as your work log or peer reviews.
In such cases, you simply need to provide links to those artifacts and may include any explanatory comment or reflection you feel is appropriate.
(Some reflection is almost always a good idea as it provides the foundation for Section C.)

## Slide 5: What is my plan? 1/2 A
This is a short summary of what I will be responsible for during my graduation project:
…
Notes: Copy and paste the feedback from the previous block’s assessment into the text box.
Copy and paste the bullet points you listed on the “Lessons Learned” page in section C of your last block’s log.
Compare the grade you gave yourself with the grade you received, and reevaluate or restate your feeling on your current level of progress.

## Slide 6: Where am I starting? 2/2 A
These are qualities I bring to my graduation project:
...
...
These are qualities I would like to improve/learn more about during my graduation project:
Notes: Copy and paste the feedback from the previous block’s assessment into the text box.
Copy and paste the bullet points you listed on the “Lessons Learned” page in section C of your last block’s log.
Compare the grade you gave yourself with the grade you received, and reevaluate or restate your feeling on your current level of progress.

## Slide 7: What are my goals? 1/1 A
...
Personal and professional development goals
...
The roles I am taking responsibility for (if multiple add in percentages)
S | Specific: Be specific when determining your goal. The more specific the better. Putting a real figure to your goal helps make it measurable. When specific and measurable your subconscious mind cannot override your goals, they become achievable.
M | Meaningful: This is the WHY of your goal setting. When your specific goal has enough meaning for you, you will do whatever it takes to achieve it. When your goal is meaningful the more profound and life altering the results are.
A | Achievable: Choosing realistic and short-term goals helps them be more achievable. Long-term goals can be larger and take more time to achieve. Planning smaller short-term goals as steps to larger long-term goals assists in achieving them.
R | Relevant: Each goal you set must be in line with your core values and in harmony with what YOU want out of life. Contradictions in values and goals leads to frustration and loss of motivation. Designing your goals with the expectation of your personal success.
T | Time-Bound: Setting a time limit on achieving a goal makes it measurable. When a goal is measurable you can SEE your progress and support your motivation and commitment. Giving your goal a time limit assists you in holding yourself accountable to its completion.
E | Evaluate: By evaluating your goals on a regular basis you will be much more likely to achieve them. It is easy to forget about long-term goals if they are not revisited from time to time. This also helps you assess if the goal you are working on remains in line with your core values and helps you measure your progress.
R | Readjust: Readjustments occur when goals are determined, through re-evaluation, to be misaligned with your values or long-term goals. This is especially helpful when you have been unable to achieve a goal in the time limits you set. This gives you the opportunity to modify your approach and increase your chances of success.
Notes: Describe your goals for this block using the SMARTER method. Make sure they are clear, relevant, have a measurable outcome, and can be recorded. Consider how well do they align with the role(s) you wish to take, and with the requirements given in the project brief. Think about the objectives you plan to choose, or that are mandated by the project. Are there any competencies that you need to focus on?
For each goal, find concrete examples of tasks you expect to undertake that will demonstrate this within the project for the block. Make sure the plan has an outcome that can be tracked and assessed. Make sure you have a clearly stated target for each goal. If you are unsure of how to demonstrate something, ask for help from your teachers.

## Slide 8: Section B
Progress Log
B
Notes: MUST BE UPDATED EVERY WEEK
This is simply a log (journal) of what you do each day, and what you learn from it. It is your responsibility to update this regularly and frequently. Be sure to include working links to any specific evidence you are referencing (and make sure that you share your docs with the teaching team). Note: some of the required information may be captured in production documents such as your work log or peer reviews.
In such cases, you simply need to provide links to those artifacts and may include any explanatory comment or reflection you feel is appropriate.
(Some reflection is almost always a good idea as it provides the foundation for Section C.)

## Slide 9: Week 1 - Log 1/2 1
Reflection
What did you do?
What goal(s) did you set for this week?
Set up the repo/environment, read the core literature, and lock in early architecture and risk-scoring decisions.
What have you actually been able to do?
set up repo, Python/CUDA environment; read YOLO/Faster R-CNN/RDD2022/CRDDC and OSMnx/routing/PCI literature; decided YOLOv8n vs Faster R-CNN as the two architectures, rule-based risk scoring, finalised H1–H4.
Showcase what tasks you have been working on this week and provide evidence for it.
repo + requirements.txt committed; references.bib populated; H1–H4 wording in PROJECT_CONTEXT.md.
How did the week go?
Good start, clear foundation.
What went well?
Literature converged quickly on the architecture and risk-scoring choices.
What didn’t go so well?
CUDA/driver setup took a bit longer than planned.
What did you learn?
The one-stage/two-stage trade-off literature, and why rule-based scoring is easier to justify than a learned one.
What could be added as an Action point looking forward to next week?
Action point for the next week is to start RDD2022 exploration and the small dataset.

## Slide 10: Week 1 - Feedback 2/2 1
manager, colleague, or team member feedback
Date: 17/04/2026
Feedback from: Karna Rewatkar (BUas Supervisor)
Feedback: Everything is off to a solid start. The choice between YOLOv8n and Faster R-CNN is well reasoned, and going with a rule-based rather than learned risk score is the right call for something a municipality would need to trust and audit. Good that H1-H4 were pinned down this early - it gives the rest of the project fixed targets to work against.
Related to what task: Architecture decision and risk-scoring approach
Response/action coming forward from this: Proceed to dataset exploration and the first small-scale dataset build.
Click for feedback delivery techniques!

## Slide 11: Week 2 - Log 1/2 2
Reflection
What did you do?
What goal(s) did you set for this week?
Explore RDD2022, decide which classes to keep, build the small dataset.
What have you actually been able to do?
Downloaded/Explored RDD2022; decided to keep 4 classes, filter the 5th; wrote the annotation conversion script; built the small dataset (277/60/60) and verified it; researched CVAT; planned the app's page structure.
Showcase what tasks you have been working on this week and provide evidence for it.
data/processed/small/ built and verified; conversion script in scripts/.
How did the week go?
It was a productive exploration week.
What went well?
RDD2022's structure was well documented, so conversion was straightforward.
What didn’t go so well?
The raw folder structure needed more clean-up than expected.
What did you learn?
How skewed RDD2022's country/class distribution is - relevant for later balancing.
What could be added as an Action point looking forward to next week?
Action point for the next wekk is to train the first models on the small dataset.

## Slide 12: Week 2 - Feedback 2/2 2
manager, colleague, or team member feedback
Date: 22/04/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: It's a smart move to validate the pipeline on a small dataset before scaling up rather than jumping straight to the full RDD2022 set. The decision to keep only four damage classes looks sensible given the risk-scoring model you described. Just make sure that reasoning is written down somewhere now, while it's still fresh, so you're not reconstructing it later for the thesis.
Related to what task: Small dataset build and 4-class filtering decision.
Response/action coming forward from this: Documented the decision in the dataset-construction notes.

## Slide 13: Week 3 - Log 1/2 3
Reflection
What did you do?
What goal(s) did you set for this week?
Goals for this weeks are to train the first models on the small dataset and start researching the geospatial/app layers.
What have you actually been able to do?
Wrote both training configs, fixed an early Faster R-CNN memory error, trained and evaluated both models; researched OSMnx/Folium; drafted the pipeline diagram.
Showcase what tasks you have been working on this week and provide evidence for it.
first checkpoints in runs/; first evaluation numbers in outputs/reports/.
How did the week go?
The week was encouraging, both models trained successfully.
What went well?
YOLOv8n trained cleanly with sane (if low) small-dataset numbers.
What didn’t go so well?
Faster R-CNN needed gradient accumulation and mixed precision to fit an 8GB GPU.
What did you learn?
How to tune batch size/accumulation/mixed precision for a memory-constrained two-stage detector.
What could be added as an Action point looking forward to next week?
Action point for the next week is to design and implement the risk-scoring model.

## Slide 14: Week 3 - Feedback 2/2 3
manager, colleague, or team member feedback
Date: 29/04/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: Everything is off to a solid start. The choice between YOLOv8n and Faster R-CNN is well reasoned, and going with a rule-based rather than learned risk score is the right call for something a municipality would need to trust and audit. Good that H1-H4 were pinned down this early - it gives the rest of the project fixed targets to work against.
Related to what task: Architecture decision and risk-scoring approach
Response/action coming forward from this: Proceed to dataset exploration and the first small-scale dataset build.

## Slide 15: Week 4 - Log 1/2 4
Reflection
What did you do?
What goal(s) did you set for this week?
Goal for the week is to design and implement the risk-scoring model.
What have you actually been able to do?
designed the per-detection formula, confidence multiplier, and max+damped-rest combination rule; decided to exclude bbox size from severity; implemented and unit-tested the code.
Showcase what tasks you have been working on this week and provide evidence for it.
src/risk/scoring.py, combine.py, observation_risk.py, risk_weights.yaml; passing edge-case tests.
How did the week go?
The week went smooth. The design took longer than implementation
What went well?
The three design criteria (worst dominates, extra counts, confidence nudges) resolved disagreements about the formula quickly.
What didn’t go so well?
Justifying the bbox-size exclusion needed care since it departs from H2's original wording.
What did you learn?
Learnt why bbox size is a poor severity proxy in a 2D photo.
What could be added as an Action point looking forward to next week?
Action point for the next week is to build geospatial matching and routing.

## Slide 16: Week 4 - Feedback 2/2 4
manager, colleague, or team member feedback
Date: 08/05/2026
Feedback from: Karna Rewtkar (Supervisor)
Feedback: The risk-scoring design is clear and the three criteria you used to compare it against alternatives is a good way to justify the formula rather than just asserting it. Excluding bounding-box size is a reasonable engineering decision, but since it changes what H2 originally proposed, it needs to be flagged explicitly and early in the thesis rather than mentioned in passing. Otherwise this looks like a strong piece of design work.
Related to what task: Risk-scoring formula design.
Response/action coming forward from this: Added an explicit statement of the deviation to the Methodology section.

## Slide 17: Week 5 - Log 1/2 5
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to build minimal geospatial matching and routing to prove the full chain works.
What have you actually been able to do?
Set up and cached the Sofia OSM graph; implemented GPS-to-edge matching, segment-level risk aggregation, and the routing cost; confirmed the full chain end to end at script level; rough alpha calibration.
Showcase what tasks you have been working on this week and provide evidence for it.
src/geospatial/, src/routing/router.py; working shortest-vs-risk-aware comparison on sample data.
How did the week go?
The week went well, did the last piece before the app.
What went well?
The chain worked end to end on the first proper attempt once the matching threshold was tuned.
What didn’t go so well?
The OSM graph download was slow and needed local caching.
What did you learn?
I learnt how to match noisy GPS to the right edge, and why a distance threshold matters.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to build the first Streamlit app

## Slide 18: Week 5 - Feedback 2/2 5
manager, colleague, or team member feedback
Date: 13/05/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: Proving the whole chain works at script level before building any UI around it is the right order of operations - it means any bugs you find later in the app will be UI bugs, not pipeline bugs. The GPS-matching threshold choice makes sense given how noisy phone GPS can be. Good progress for a week that was mostly plumbing work.
Related to what task: end-to-end pipeline test
Response/action coming forward from this: kept the script-level test as a regression check for later.

## Slide 19: Week 6 - Log 1/2 6
Reflection
What did you do?
What goal(s) did you set for this week?
The goals for this week are to build the first Streamlit app, wiring detection, risk, mapping and routing together - working pipeline milestone.
What have you actually been able to do?
Built the app skeleton, Upload and Detect page, SQLite schema, basic Dashboard/Damage Map/Safer Route Planner pages; ran a full walkthrough and fixed the bugs it found.
Showcase what tasks you have been working on this week and provide evidence for it.
app.py, pages/, src/app/database.py; first full walkthrough, upload to route comparison.
How did the week go?
It went pretty well. A working pipeline exists.
What went well?
Risk-scoring and routing code already working made wiring the UI fast.
What didn’t go so well?
A few map-centring/duplicate-upload bugs only appeared once everything ran together.
What did you learn?
integration-only bugs matter - parts that work alone can fail together.
What could be added as an Action point looking forward to next week?
As an action point for the next week is to go back to training - audit bias and build the medium dataset.

## Slide 20: Week 6 - Feedback 2/2 6
manager, colleague, or team member feedback
Date: 22/05/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: This is a genuinely good milestone - having a working end-to-end prototype this early, even running on the small dataset, gives you a lot of room to iterate for the rest of the project. The bugs you found during the walkthrough are exactly the kind of thing that only shows up once components are wired together, so that was a useful exercise. I'd recommend shifting attention back to data quality now before investing more time in the app itself.
Related to what task: First working pipeline demo
Response/action coming forward from this: Shifted focus to bias auditing and the medium-dataset build.

## Slide 21: Week 7 - Log 1/2 7
Reflection
What did you do?
What goal(s) did you set for this week?
The gol for this week is to audit the small dataset for bias and retrain on a medium-scale dataset.
What have you actually been able to do?
Audited class/country balance, confirmed D00 over represents D20/D40 2–3x and Japan is ~46% vs ~28% raw; built the medium dataset (1,034/224/221), retrained and evaluated both models.
Showcase what tasks you have been working on this week and provide evidence for it.
bias audit in notebooks/; data/processed/medium/; evaluation in outputs/reports/.
How did the week go?
The week was useful but slightly concerning - bias worse than expected.
What went well?
The bias was caught clearly and early with concrete numbers.
What didn’t go so well?
The medium dataset confirmed the bias persists - balancing is now unavoidable.
What did you learn?
How fast an unbalanced source dataset propagates into training even at a bigger scale.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to design a proper balancing algorithm

## Slide 22: Week 7 - Feedback 2/2 7
manager, colleague, or team member feedback
Date: 27/05/2026
Feedback from: Borislav Nachev (peer)
Feedback: The class and country imbalance you found is worse than I expected, especially the Japan skew, and it's good that you quantified it properly rather than just noting it was "unbalanced." Since D20 and D40 are your highest-severity classes in the risk model, this imbalance has a direct effect on what the model will be good or bad at scoring. Worth explaining that connection explicitly when you write this section up.
Related to what task: Dataset bias audit
Response/action coming forward from this: Linked the bias discussion to the risk-scoring severity table in the write-up plan.

## Slide 23: Week 8 - Log 1/2 8
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to design and build a properly balanced large dataset.
What have you actually been able to do?
Designed a water-filling balancing algorithm handling D40's 4-country constraint; implemented, unit-tested, and ran it to build the large dataset (4,291/597/592); verified output, added damage-free negatives.
Showcase what tasks you have been working on this week and provide evidence for it.
balancing script + tests in scripts/; data/processed/large/; Table A.1.
How did the week go?
The week went well. The trickiest part (D40) was solved cleanly.
What went well?
The water-filling allocation generalised without special-casing every class.
What didn’t go so well?
Getting D40's quota maths right took a couple of iterations.
What did you learn?
During the week I learnt how to design a fair allocation when the constraint set differs per category.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to train both models on the final large dataset.

## Slide 24: Week 8 - Feedback 2/2 8
manager, colleague, or team member feedback
Date: 03/06/2026
Feedback from: Borislav Nachev (peer)
Feedback: The water-filling approach is a clean way to handle a genuinely awkward constraint - D40 only existing in four of the seven countries isn't a simple case, and a naive even split across all seven would have been wrong. It's explainable, which matters for the thesis, since you can walk a reader through exactly why each country got the share it did. This looks like solid, defensible methodology work.
Related to what task: dataset balancing algorithm.
Response/action coming forward from this: added the algorithm's reasoning to the Methodology section.

## Slide 25: Week 9 - Log 1/2 9
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to train both models on the large dataset and properly evaluate the architecture comparison.
What have you actually been able to do?
I trained YOLOv8n and Faster R-CNN (fixing another FRCNN memory error), evaluated both, computed per-class mAP50-95, discovered FRCNN's overfitting (best checkpoint at epoch 2 of 22).
Showcase what tasks you have been working on this week and provide evidence for it.
models/fasterrcnn_large/, runs/; full evaluation tables in outputs/reports/.
How did the week go?
The week went partly well - good YOLOv8n results, a clear FRCNN problem
What went well?
D40 became the strongest class for both models after balancing.
What didn’t go so well?
FRCNN overfits very early at this scale; reduced LR/increased patience didn't fix it.
What did you learn?
I learnt that a large two-stage detector can need far more data than a lightweight one-stage one.
What could be added as an Action point looking forward to next week?
Action Point for the next week is to document the limitation and run the H1 statistical tests.

## Slide 26: Week 9 - Feedback 2/2 9
manager, colleague, or team member feedback
Date: 10/06/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: Finding that Faster R-CNN overfits this early, even on the large balanced dataset, is actually a more interesting result than if both models had trained similarly well. It's good that you tried a couple of fixes (reduced LR, more patience) rather than accepting the first run as final, even though neither worked. That gives you a stronger basis to say the issue is a genuine capacity-versus-data problem rather than just a tuning mistake.
Related to what task: Faster R-CNN overfitting investigation.
Response/action coming forward from this: Decided to report it as a data-volume-related limitation rather than chase it further.

## Slide 27: Week 10 - Log 1/2 10
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to run the formal H1 statistical tests and write up the model comparison.
What have you actually been able to do?
I measured inference time and training wall-clock for both models; ran the Wilcoxon test and the bootstrap CI; updated the pipeline diagram; drafted the H1 Results/Discussion text.
Showcase what tasks you have been working on this week and provide evidence for it.
statistical results in outputs/reports/; thesis sections 4.1.3/5.1 draft.
How did the week go?
The week went well - H1 fully tested and written up.
What went well?
The bootstrap CI gave a clean, decisive answer.
What didn’t go so well?
H1's accuracy criterion is rejected - the opposite of the hypothesis - needed careful framing.
What did you learn?
I learnt how to design and interpret an equivalence test against a margin, not just a plain significance test.
What could be added as an Action point looking forward to next week?
Action Point for the next week is to start collecting the first manual Sofia dataset.

## Slide 28: Week 10 - Feedback 2/2 10
manager, colleague, or team member feedback
Date: 19/06/2026
Feedback from: Karna Rewatkar (BUas Supervisor)
Feedback: The statistical approach for H1 is appropriately rigorous - treating the accuracy criterion as an equivalence question with a bootstrap CI, rather than just eyeballing the numbers, is exactly the kind of thing that will hold up under scrutiny. The result going against the original hypothesis isn't a problem as long as you're upfront about it in the discussion, which it sounds like you are. This is a good, complete piece of analysis to have finished.
Related to what task: H1 statistical testing and write-up.
Response/action coming forward from this: Kept the "partially supported" framing and explained why the accuracy prediction didn't hold.

## Slide 29: You are halfway there!
You are now halfway your graduation project period, congratulations! Hopefully, you have learned a lot already by now and you have found your way around the company and the team you are working with. As a reminder, do not forget about the following deliverables:
Remind your company supervisor about the 10th week assessment. They should fill in the assessment sheet provided and discuss their outcomes with you. Reflect on their feedback and see how you can improve yourself for the second half of your graduation project period. Afterwards, your supervisor needs to send the signed version to your BUas supervisor! ​ ​
Plan a meeting with your Buas supervisor to discuss the progress of your graduation project.
Do not forget to update your learning log! Make sure that the log is accessible for your Buas supervisor so they can have a look at your progress.
Start writing on your report! Check Brightspace for the guidelines.
Above all, don’t be shy! Ask all the questions that pop up and have coffee with your coworkers to learn about their career path and their education. You are there to learn, make the most of it!

## Slide 30: Week 11 - Log 1/2 11
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to collect and start annotating the first manual Sofia, Bulgaria (pilot-area) dataset.
What have you actually been able to do?
I planned the route/method, recorded two driving-video sessions around Sofia, extracted candidate damage frames, began CVAT annotation across all four classes.
Showcase what tasks you have been working on this week and provide evidence for it.
data/manual/images/ and first annotated batches in data/manual/labels/.
How did the week go?
The week went good, but the collection procedure was hard to perform.
What went well?
The in-car mount gave consistent, usable footage across both sessions.
What didn’t go so well?
Annotation is slower than expected - more candidate frames than time to annotate this week.
What did you learn?
I learn how much manual annotation time a small real-world dataset needs compared to a ready-made benchmark.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to finish annotation and start fine-tuning.

## Slide 31: Week 11 - Feedback 2/2 11
manager, colleague, or team member feedback
Date: 01/07/2026
Feedback from: Borislavv Nachev (peer)
Feedback: Good discipline keeping this collection area separate from the Sveta Troitsa neighbourhood you'll use for the routing evaluation later - that's the kind of thing that's easy to overlook and hard to fix retroactively if you get it wrong. The in-car recording setup sounds like it gave you consistent footage across both sessions, which should make annotation more straightforward. It's fine that annotation is taking longer than planned; that's normal for manual labelling work.
Related to what task: Manual Sofia data collection planning.
Response/action coming forward from this: Documented the non-overlap decision in the thesis.

## Slide 32: Week 12 - Log 1/2 12
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to finish annotating the manual Sofia dataset and fine-tune both models.
What have you actually been able to do?
I finished/verified all 201 pairs; split 131/28/42; baseline-evaluated both models (revealing a large domain gap); designed the fine-tuning protocol; fine-tuned both models.
Showcase what tasks you have been working on this week and provide evidence for it.
thesis Table: Sofia split; models/yolov8n_sofia_finetune/, models/fasterrcnn_sofia_finetune/; before/after results in thesis 5.2.
How did the week go?
It was a big week - one of the most important results in the thesis.
What went well?
Fine-tuning on just 131 images produced a large, measurable improvement for both models.
What didn’t go so well?
The pre-fine-tuning baseline on Sofia photos was much worse than expected - worrying before the fine-tuned results came in.
What did you learn?
I lernt that a benchmark-only model can collapse on real local images, and a little local data closes much of the gap.
What could be added as an Action point looking forward to next week?
The goal for the next week is to rebuild the app around the fine-tuned model.

## Slide 33: Week 12 - Feedback 2/2 12
manager, colleague, or team member feedback
Date: 10/07/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: This is probably the most important result in the thesis so far - the size of the domain gap between RDD2022 and real Sofia photos, and how much a small amount of fine-tuning recovers, is a strong, concrete finding. Make sure this doesn't get buried as just another evaluation table; it deserves to anchor the discussion chapter. Good instinct running the baseline evaluation before fine-tuning so you have a clean before/after comparison to report.
Related to what task: Domain-adaptation fine-tuning results.
Response/action coming forward from this: Planned to lead the Discussion chapter with this finding.

## Slide 34: Week 13 - Log 1/2 13
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to rebuild the app around the fine-tuned model and finish the remaining pages.
What have you actually been able to do?
I swapped the active model; rebuilt Damage Map (colouring, heatmap) and Safer Route Planner (alpha slider, comparison); full walkthrough with the fine-tuned model; fixed bugs found.
Showcase what tasks you have been working on this week and provide evidence for it.
pages/3_Damage_Map.py, pages/4_Safer_Route_Planner.py; full walkthrough test.
How did the week go?
The week went good - the app is now feature-complete with the better model.
What went well?
Swapping the model required only a config change.
What didn’t go so well?
Marker/map-centring bugs resurfaced with real Sofia coordinates.
What did you learn?
I learnt that real GPS data surfaces different edge cases are better than synthetic test coordinates.
What could be added as an Action point looking forward to next week?
Action point for then next week is to collect the second Sofia photo set and attempt the first H3 test.

## Slide 35: Week 13 - Feedback 2/2 13
manager, colleague, or team member feedback
Date: 29/07/2026
Feedback from: Borislav Nachev (peer)
Feedback: The app is looking much more complete now that it's running on the fine-tuned model instead of the original small-dataset one. Exposing alpha as an adjustable slider rather than hard-coding it is a good usability decision - it means a user can see directly how risk-aversion changes the recommended route. The bugs that showed up with real Sofia coordinates are a good reminder that synthetic test data doesn't always catch everything.
Related to what task: Safer Route Planner rebuild
Response/action coming forward from this: kept alpha as a UI-exposed, adjustable parameter.

## Slide 36: Week 14 - Log 1/2 14
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to collect the second Sofia photo set and run the first H3 routing test.
What have you actually been able to do?
I planned and collected three sessions of geotagged photos in Sveta Troitsa district; ran an initial 40-route city-wide H3 sample; found only 4 edges citywide carried recorded risk, so the test was inconclusive.
Showcase what tasks you have been working on this week and provide evidence for it.
geotagged photos in data/manual/; first (inconclusive) outputs/geo/route_comparison.json.
How did the week go?
The week didn’t go so well, first H3 attempt failed, for an understandable reason
What went well?
Correctly diagnosed the failure as sparse data, not a broken mechanism.
What didn’t go so well?
City-wide random sampling wasted most of the data-collection effort on hazard-free areas.
What did you learn?
I learnt that a sparse-data routing test needs concentrated, not thinly spread, data collection.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to re-run H3 restricted to the data-rich neighbourhood.

## Slide 37: Week 14 - Feedback 2/2 14
manager, colleague, or team member feedback
Date: 05/08/2026
Feedback from: Borislav Nachev (peer)
Feedback: It's disappointing that the first H3 sample didn't produce a usable result, but diagnosing why rather than assuming the routing logic was broken was the right response. Four risky edges out of over 27,000 was never going to give you a meaningful sample no matter how the routing cost was calculated. Concentrating the next round of data collection into one neighbourhood is clearly the right fix, and it's good you spotted it this quickly rather than losing more time on city-wide sampling.
Related to what task: First H3 routing sample (city-wide).
Response/action coming forward from this: Restricted the next sample to nodes inside Sveta Troitsa only.

## Slide 38: Week 15 - Log 1/2 15
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to complete the remaining hypothesis tests - re-run H3, run H4 and H2.
What have you actually been able to do?
I re-ran the 40-route H3 sample restricted to the neighbourhood (successful this time), ran Wilcoxon; rated 16 segments for H4 and ran Spearman; selected/labelled the 42-image H2 sample and ran the classification evaluation.
Showcase what tasks you have been working on this week and provide evidence for it.
outputs/reports/h4_evaluation_results.csv, h2_evaluation_results.csv, h2_confusion_matrix.png.
How did the week go?
The week went excellect - all four hypotheses now have a result.
What went well?
H3 and H4 came back supported once data was concentrated, confirming last week's diagnosis.
What didn’t go so well?
H2 fell short of its F1 target; misses traced to detector recall, not the scoring rule.
What did you learn?
I learnt that a disappointing headline number can still have a clear, defensible explanation once you inspect the detail.
What could be added as an Action point looking forward to next week?
Action Point for next week is to design and start the usability study pilot.

## Slide 39: Week 15 - Feedback 2/2 15
manager, colleague, or team member feedback
Date: 13/08/2026
Feedback from: Borislav Nachev (peer)
Feedback: A strong week - getting results for H2, H3 and H4 all in the same stretch is good progress, and H3/H4 coming back supported once the data was concentrated confirms last week's diagnosis was correct. H2 falling short of its target isn't ideal, but tracing the misses back to detector recall rather than the scoring rule turns it into a much more useful and defensible discussion point than a plain negative result. This is exactly the kind of inspection work that makes a results chapter convincing.
Related to what task: H2 risk-classification evaluation.
Response/action coming forward from this: Built the H2 discussion around the detection-recall explanation.

## Slide 40: Week 16 - Log 1/2 16
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to run the first usability-study round (5-person pilot) and fix the clearest issues.
What have you actually been able to do?
I designed the survey/script; ran 5 pilot participants; compiled closed-question stats and coded first themes; fixed the clearest interface issues (alpha-slider help text, map pin-selection hint).
Showcase what tasks you have been working on this week and provide evidence for it.
pilot stats in outputs/reports/; updated help text in pages/4_Safer_Route_Planner.py.
How did the week go?
The week was useful - the pilot caught real problems before the full study.
What went well?
Participants understood the risk colour-coding correctly without being told.
What didn’t go so well?
Several found the alpha slider and pin selection unclear - a genuine interface problem.
What did you learn?
I learnt that a small pilot is enough to catch the most obvious interface issues before scaling up.
What could be added as an Action point looking forward to next week?
As an Aciton Point for the next week is to recruit 5 more participants and finalise the pipeline.

## Slide 41: Week 16 - Feedback 2/2 16
manager, colleague, or team member feedback
Date: 28/08/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: Running a five-person pilot before the full usability study was a sensible choice, and it paid off - catching the alpha-slider and pin-selection confusion now means the next five participants will have a cleaner experience and give you cleaner data. It's a good sign that participants worked out the risk colour-coding on their own without being told what it meant. Fixing the clearest issues immediately, rather than waiting until after the full sample, was the right call.
Related to what task: usability study pilot (5 participants).
Response/action coming forward from this: applied the interface fixes before recruiting the rest.

## Slide 42: Week 17 - Log 1/2 17
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to run the second usability-study round (5 more, 10 total) and finalise/freeze the pipeline.
What have you actually been able to do?
I ran the remaining 5 participants; recomputed stats for n=10; coded the final 7 themes; ran a full pipeline smoke test; froze model weights and configs.
Showcase what tasks you have been working on this week and provide evidence for it.
outputs/reports/qualitative_survey_means_n10.png; thesis/qualitative_thematic_analysis.md; frozen models/, config/.
How did the week go?
The week was satisfying - both the qualitative study and the pipeline are complete.
What went well?
Thing that went well is that themes from the second group matched and reinforced the first group's.
What didn’t go so well?
Re-coding across the full sample took longer than expected.
What did you learn?
During the week I learnt that thematic coding isn't one-pass - new data should prompt revisiting earlier codes.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to start writing the thesis.

## Slide 43: Week 17 - Feedback 2/2 17
manager, colleague, or team member feedback
Date: 02/09/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: It's a good sign that the themes from the second group of participants reinforced rather than contradicted the first group's — that gives you more confidence that the seven themes are genuinely representative and not just an artefact of five people. Freezing the pipeline and the model weights at the same time as finishing the qualitative study is good planning, since it means nothing you write about afterwards can shift under you. This was a solid, well-sequenced week.
Related to what task: Full-sample (n=10) thematic coding.
Response/action coming forward from this: noted theme stability across the two participant groups in the write-up.

## Slide 44: Week 18 - Log 1/2 18
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to write Introduction, Related Work and Methodology, including the qualitative method.
What have you actually been able to do?
I wrote Introduction, Related Work, Methodology (dataset, models, risk scoring, routing, prototype, qualitative method); built remaining figures; internal consistency pass.
Showcase what tasks you have been working on this week and provide evidence for it.
thesis sections 1-3 draft; thesis/figures/ updated.
How did the week go?
The weeks was heavy but productive.
What went well?
Having all results already frozen and documented made the Methodology chapter fast to write accurately.
What didn’t go so well?
Writing volume was bigger than expected; some sections needed a second pass.
What did you learn?
I learnt that writing goes faster when the underlying numbers are already frozen and verified.
What could be added as an Action point looking forward to next week?
As an Action Point for the next week is to write Results, Discussion, Ethics, Conclusion.

## Slide 45: Week 18 - Feedback 2/2 18
manager, colleague, or team member feedback
Date: 10/09/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: The Introduction and Methodology draft reads well and the pacing is good - it's clear you're writing from results you've already verified rather than writing speculatively. One thing to tighten: the qualitative usability method section needs to explicitly say how it connects to H2 and H4, since that link is part of why the study was designed the way it was. Otherwise this is a strong first full draft of the opening chapters.
Related to what task: Methodology chapter draft.
Response/action coming forward from this: added an explicit link back to H2 and H4.

## Slide 46: Week 19 - Log 1/2 19
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to write Results, Discussion, Ethics, Conclusion; final touches and proofread.
What have you actually been able to do?
I wrote Results (H1-H4, qualitative), Discussion (H1, domain gap, H2 shortfall, H3/H4 coverage, limitations, implications, future work), Ethics, Conclusion; finalised abstract; full proofread/reference check.
Showcase what tasks you have been working on this week and provide evidence for it.
thesis sections 4–7 complete; final abstract.
How did the week go?
The week as demanding but rewarding - full draft now exists.
What went well?
Discussion came together cleanly since each result already had an explanation from earlier weeks.
What didn’t go so well?
Proofread surfaced several numerical inconsistencies between sections.
What did you learn?
I learnt that a full cross-check of numbers across the whole document is essential, not a last-minute task.
What could be added as an Action point looking forward to next week?
The action point for the next weeks is to finish all evidencing documents.

## Slide 47: Week 19 - Feedback 2/2 19
manager, colleague, or team member feedback
Date: 17/09/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: The full draft is in good shape, and the Discussion chapter does a good job of tying H1 through H4 into one coherent narrative rather than treating them as four separate results. A handful of numbers didn't quite match between the Results and Discussion sections, which is a common issue at this stage of writing and worth doing one more full pass to catch. Once that's cleaned up, this reads as a complete and well-argued thesis.
Related to what task: Full thesis draft (Results-Conclusion).
Response/action coming forward from this: Completed a full consistency pass before submission.

## Slide 48: Week 20 - Log 1/2 20
Reflection
What did you do?
What goal(s) did you set for this week?
The goal for this week is to finish the Work Log, Learning Log and Assessment Rubric.
What have you actually been able to do?
I finalised the 20-week Work Log, wrote all Learning Log entries, collected/organised evidence links, filled the Assessment Rubric across all five ILOs.
Showcase what tasks you have been working on this week and provide evidence for it.
thesis/evidencing/ complete, with evidence links.
How did the week go?
It was a satisfying final week - the whole portfolio is complete and consistent.
What went well?
Finalizing Work and Learning Log on time.
What didn’t go so well?
checking every evidence link against the final, frozen files took longer than planned.
What did you learn?
I learnt that evidencing is much easier if done divided on multiple tasks
What could be added as an Action point looking forward to next week?
Action point for next weeks is to prepare myself for the oral exam and its presentation.

## Slide 49: Week 20 - Feedback 2/2 20
manager, colleague, or team member feedback
Date: 25/09/2026
Feedback from: Karna Rewatkar (Supervisor)
Feedback: The evidencing is thorough, and the fact that every claim traces back to a specific file, output, or thesis section makes it easy to verify where the work actually came from. It's clear the Work Log was kept up throughout rather than reconstructed at the end, which shows in how consistent the weekly entries are. This is ready for submission.
Related to what task: Final evidencing documents.
Response/action coming forward from this: The portfolio is finalized so now should focus on preparing for the oral exam

## Slide 50: You made it!
You made it to the end of your graduation project period, congratulations! Hopefully, you have learned a lot and you gained experience with the work field, working with other professionals and became more independent in your work. As a reminder, do not forget about the following deliverables:
Remind your company supervisor about the 20th week assessment. They should fill in the assessment sheet provided and discuss their outcomes with you. Reflect on their feedback and see how you improved yourself compared to the 10th week feedback. Afterwards, your supervisor needs to send the signed version to your BUas supervisor!
Plan a meeting with your company supervisor, your Buas supervisor and you to discuss the end of your graduation project.
Do not forget to update your learning log! Make sure that the log is accessible for your Buas supervisor so they can have a look at what you have done.
Finalize all the deliverables and hand them in on time!
Make sure to thank your supervisor at the company and other team members! Update your LinkedIn and maybe add your colleagues to further build your network.

## Slide 51: Section C
Progress
Intended Learning Outcomes
C
Notes: MUST BE COMPLETED IN WEEK 20, BUT SHOULD BE UPDATED REGULARLY
This is where you link your evidence to each of the Intended Learning Outcomes of this block.

## Slide 52: ILO 1
Research
The student demonstrates the ability to conduct research according to data science and AI industry standards and apply knowledge in a professional context.
1

## Slide 53: ILO 1 Intended Learning Outcomes and Assessment Indicators for the purpose of obtaining a bachelor’s degree in Data Scinece and AI Relevance Students is able to clearly identify, analyze, and articulate a problem or issue that is relevant to the commissioned product, demonstrating extensive critical evaluation and understanding of its implications. Research
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.
1/3

## Slide 54: ILO 1 Intended Learning Outcomes and Assessment Indicators for the purpose of obtaining a bachelor’s degree in Data Scinece and AI Methodology Students is able to select and apply appropriate methodologies that align with the scope and expected outcomes of their research, effectively gathering extensive data from a wide variety of relevant sources. Research
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.
2/3

## Slide 55: ILO 1 Intended Learning Outcomes and Assessment Indicators for the purpose of obtaining a bachelor’s degree in Data Scinece and AI Application Students is able to able to apply relevant data, appropriate models, and the knowledge and skills from the Data Science and AI curriculum to inform and support key decisions and evaluations related to a primary product or project. Research
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.
3/3

## Slide 56: ILO 2
Product
The student demonstrates the ability to create and deliver a professional product that meets the standards of the Data Science and AI industry.
2

## Slide 57: ILO 2 1/2 The student demonstrates the ability to create and deliver a professional product that meets the standards of the Data Science and AI industry. Usefulness Students is able to develop a product that appropriately and clearly achieves the identified goal, supported by thorough testing and evaluation with stakeholders Product
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 58: ILO 2 2/2 The student demonstrates the ability to create and deliver a professional product that meets the standards of the Data Science and AI industry. Quality Students is able to develop a professional-quality product that meets industry standards and is ready for use in its intended purpose Product
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 59: ILO 3
Project Management
The student demonstrates the ability to manage the process that leads to the completion of the product in a professional manner and according to industry standards.
3

## Slide 60: ILO 3 1/3 Process Students is able to implement all appropriate phases of product development excellently, adhering to professional standards throughout the process. The student demonstrates the ability to manage the process that leads to the completion of the product in a professional manner and according to industry standards. Project Management
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 61: ILO 3 2/3 Risk Management Students is be able to implement a professional problem-solving process, thoroughly supported by an appropriate framework or model to analyze and address encountered problems. The student demonstrates the ability to manage the process that leads to the completion of the product in a professional manner and according to industry standards. Project Management
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 62: ILO 4
Professionalism
The student demonstrates the ability to professionally communicate and collaborate in a business/research context
4

## Slide 63: ILO 4 1/3 Collaboration Students is able to effectively engage key stakeholders and a broader network of experts throughout the process, aligning with industry expectations The student demonstrates the ability to professionally communicate and collaborate in a business/research context Professionalizm
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 64: ILO 4 2/3 Ethics & Legal The student is able to evaluate and apply ethical and legal frameworks and methodologies in alignment with industry standards, demonstrating how these principles inform and guide decisions made in their projects or portfolios The student demonstrates the ability to professionally communicate and collaborate in a business/research context Professionalism
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 65: ILO 4 3/3 Communication Students is able to effectively communicate complex information, ideas, problems, and solutions to both specialist and non-specialist audiences in a clear and engaging manner. The student demonstrates the ability to professionally communicate and collaborate in a business/research context Professionalism
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 66: ILO 5
Learning
The student demonstrates the ability to systematically reflect, learn, and request feedback on professional products, processes, and behavior, and apply where appropriate.
5

## Slide 67: ILO 5 1/2 Feedback Students is able to implement appropriate methods for requesting feedback from experts and stakeholders, enabling them to critically reflect on their professional products, processes, and behavior. The student demonstrates the ability to systematically reflect, learn, and request feedback on professional products, processes, and behavior, and apply where appropriate. Learning
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 68: ILO 5 2/2 Implementation Students is able to clearly and concisely articulate key insights from reflection and feedback and apply appropriate modifications to products, processes, and/or behavior based on those insights. The student demonstrates the ability to systematically reflect, learn, and request feedback on professional products, processes, and behavior, and apply where appropriate. Learning
Show your best examples, do not go overboard, add in short description, you are free to alter this layout (or add slides per evidence) to suit your needs. Just be sure that it is clear.

## Slide 69: Section D
Reflection
D
Notes: MUST BE COMPLETED IN WEEK 8
Summative reflection on your progress during the block including a critical assessment of everything you did and learned during the block. This is a comprehensive review of everything recorded in Section B, evaluated against the goals and planning laid out in Section A.

## Slide 70: What did I achieve this block? 1/2 D
My most significant achievements during my graduation project
...
My most difficult challenges my graduation project
...
The most important lessons I learned during my graduation project
...

## Slide 71: What did I achieve this block? 1/2 D
These where the qualities I intended to work on indicated in section A
...
This is how I feel like I improved on those qualities
...
This is the advice I would give myself if I would start my graduation project with the knowledge I have now
...